# Project Plan

Modular Power Electronics & Current Control for the Geec

| Student | Conor Farrell |
| --- | --- |
| Supervisor | Dr Maeve Duffy |
| Co-Assessor |  |
| Revision | 1 |

# Scope Statement

The scope of this project will include:

- Evaluation of Current Power Electronics on the Geec

- Evaluation of Brushless versus Brushed Motor

- Simulation & Design of Power Electronics Board

- Design of Power Control Board

- Verification of safe functionality & implementation on the Geec

# Stakeholders

| Stakeholder | Power | Interest | Concerns |
| --- | --- | --- | --- |
| Supervisor (Owner) | High | High | On time & achieve milestones/outputs Timely Solutions to project issues Regular Reports, safe and reliable implementation of deliverables |
| Co-Assessor | Medium | Low | Achieve Deliverables |
| Geec Team | Medium | High |  |

Contents

1	Scope Statement	1

2	Stakeholders	1

# Deliverables

## Fixed Deliverables

- Project Plan

- Progress Report & Presentation

- Project Dissemination ( Word Document + PPT document)

- Bench Demonstration

- Final Project Report

## Interim Deliverables

- Hardware Simulation

- Control Simulation

- Power Electronics Schematic and Layout

- Power Controller Schematic and Layout

# Work Breakdown Structure

## WP1: Background Research and Evaluation of Existing System

### Task 1: BLDC Evaluation

- Rory Egan’s thesis last year investigated the use of a BLDC motor, suggesting that there is much greater performance to be achieved using BLDC. Compare using existing data and manufacturer specifications the energy requirements.

### Investigate the Current Power Electronics Design

### Research different methods of control, power etc.

## WP2: Power Electronics Design